WealthMind Finserve

Professional Website — Project Documentation

NISM VA Certified Mutual Fund Distributor | ARN Holder | Pan-India

Version 1.0  |  May 2026

Prepared by: Atharv Kothawale

# Document Contents

This document contains five sections covering the complete plan for building the WealthMind Finserve website:

- Section 1 — Product Requirements Document (PRD)

- Section 2 — App Flow

- Section 3 — Tech Stack

- Section 4 — Backend Schema

- Section 5 — Implementation Plan

[ Section 1 ]

# Product Requirements Document (PRD)

## 1.1 Project Overview

| Project Name | WealthMind Finserve — Official Website |
| --- | --- |
| Client | NISM VA Certified MFD, ARN Holder, Maharashtra |
| Project Type | Marketing & Lead Generation Website |
| Primary Goal | Establish online credibility and capture potential investor leads 24/7 |
| Secondary Goal | Educate visitors on mutual fund investing and SIP planning |
| Target Launch | 6–8 weeks from project start |
| Maintained By | Atharv Kothawale (developer) |

## 1.2 Problem Statement

The client is a NISM-certified Mutual Fund Distributor holding a valid ARN number, currently operating primarily through personal referrals and WhatsApp. He has no digital presence — no website, no online lead capture, no way for potential clients to discover or evaluate his services outside of word-of-mouth.

Competitors in Maharashtra are using generic WordPress sites provided by Investwell. While functional, these sites look identical, feel low-quality, and do not differentiate one advisor from another. There is a clear opportunity to build something that looks significantly more premium and converts better.

## 1.3 Target Users

Primary — Prospective Investors

- Salaried professionals in Maharashtra aged 25–45

- First-time investors looking to start SIP

- Existing investors looking to switch or consolidate advisors

- NRIs with family in Maharashtra seeking trusted local advisors

Secondary — The Client (Admin)

- Needs to receive instant lead notifications

- Needs to view and manage all captured leads

- Non-technical — interface must be simple

## 1.4 Goals & Success Metrics

| Goal | Metric | Target |
| --- | --- | --- |
| Lead generation | Form submissions / month | 10+ in month 1 |
| Credibility | Avg. time on site | > 2 minutes |
| Discoverability | Google indexing | Within 2 weeks of launch |
| Performance | Page load speed | < 2 seconds |
| Mobile usability | Mobile traffic usability | 100% responsive |

## 1.5 Pages & Features

Page 1 — Home

- Hero section: Bold tagline, subtext, two CTAs (Book Consultation / Learn More)

- Trust bar: NISM Certified | ARN Holder | Pan-India | X+ Years Experience

- Services overview: 3–4 cards summarising what he offers

- Why choose us: 4 differentiators with icons

- How it works: 4-step process (Meet → Profile → Plan → Invest)

- SIP Calculator: Interactive, embedded directly on homepage

- Testimonials: 3 client quotes (placeholder, client fills in real ones)

- CTA banner: Full-width section pushing visitors to contact form

- Footer: Links, ARN number, SEBI disclaimer, social links, WhatsApp button

Page 2 — About

- Advisor profile: Photo placeholder, name, credentials, story

- NISM VA certification badge, ARN number display

- Mission statement

- Values section: Transparency, Client-First, Long-term thinking

Page 3 — Services

- Mutual Fund Investment (SIP, Lumpsum, STP, SWP)

- Goal-Based Planning (Retirement, Child Education, Wealth Creation)

- Portfolio Review

- Tax-Saving Investment (ELSS)

- Each service: icon, heading, 2–3 line description, CTA button

Page 4 — Calculators

- SIP Calculator

- Lumpsum Calculator

- Goal Planning Calculator (target amount, time horizon, expected return)

- ELSS / Tax Saving Calculator

- All calculators: fully interactive with charts

Page 5 — Knowledge Hub (Blog)

- Article listing page with category filters

- Individual article pages

- Topics: What is SIP, How to start investing, ELSS vs PPF, etc.

- Client can add articles via CMS (Sanity or Contentlayer)

Page 6 — Contact

- Lead capture form: Name, Phone, Email, City, Investment Goal, Message

- Form submission saves to database AND notifies client instantly

- WhatsApp direct link button

- Google Maps embed (optional — if he has an office)

- SEBI / AMFI compliance text

## 1.6 Non-Functional Requirements

- Mobile-first responsive design

- Page load under 2 seconds on 4G connection

- SEO optimised — meta tags, Open Graph, sitemap, robots.txt

- HTTPS only — SSL enforced

- WCAG AA accessibility compliance

- No client login portal — MINT handles that

- No payment gateway — not needed at this stage

## 1.7 Out of Scope

- Client login / investor portal (handled by Investwell MINT)

- Live NAV data or transaction execution

- Email newsletter automation (handled by MINT's email scheduler)

- Mobile app

- BSE/NSE API integration

[ Section 2 ]

# App Flow

## 2.1 Visitor Journey

Flow A — Lead Conversion (Primary Flow)

| Step | Stage | Detail |
| --- | --- | --- |
| 1 | Discovery | Visitor finds site via Google search, referral link, or social media |
| 2 | Landing | Lands on Homepage — sees hero tagline, trust bar, services overview |
| 3 | Engagement | Scrolls through — reads How It Works, uses SIP Calculator |
| 4 | Trust-building | Reads About page — sees credentials, ARN number, certifications |
| 5 | Intent | Clicks 'Book a Free Consultation' CTA button |
| 6 | Form Fill | Contact page — fills Name, Phone, Email, City, Goal, Message |
| 7 | Submission | Form submits — data saved to database, success message shown |
| 8 | Notification | Client (advisor) receives instant WhatsApp + email notification |
| 9 | Follow-up | Client contacts lead manually within 24 hours |

Flow B — Calculator Engagement

- Visitor lands on any page → clicks Calculators in nav

- Chooses SIP / Lumpsum / Goal / ELSS calculator

- Inputs values → sees instant chart output

- CTA below calculator: 'Want to start investing? Talk to us' → Contact form

Flow C — Knowledge Hub

- Visitor searches Google for 'what is SIP' or 'ELSS tax saving'

- Lands on a blog article page

- Reads article → sees sidebar CTA 'Book a Free Consultation'

- Clicks → Contact form

## 2.2 Admin Flow (Client / Advisor)

- Lead submitted on website

- Client receives WhatsApp notification with lead details

- Client logs into simple admin dashboard (protected route)

- Views all leads in a table: Name, Phone, Date, Goal, Status

- Can mark lead as Contacted / Converted / Not Interested

- For portfolio management — logs into Investwell MINT separately

## 2.3 Navigation Structure

Top Navigation: Logo | Home | About | Services | Calculators | Knowledge Hub | Contact | [Book Consultation — CTA Button]

Footer Navigation: Quick Links | Services | Calculators | Legal (Privacy Policy, Disclaimer) | Social Media | ARN Number | SEBI / AMFI Disclaimer

Floating Elements: WhatsApp chat button (bottom right, always visible) | Back to top button

[ Section 3 ]

# Tech Stack

## 3.1 Stack Overview

The stack is chosen to be modern, fast, free to host at this scale, and something Atharv can build and maintain as an engineering student. It avoids over-engineering while leaving room to grow.

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | Fast, SEO-friendly, great DX, Vercel-native |
| Styling | Tailwind CSS | Utility-first, rapid development, consistent design tokens |
| Language | TypeScript | Type safety, fewer bugs, better IDE support |
| Database | Supabase (PostgreSQL) | Free tier, real-time, built-in auth, easy dashboard |
| CMS (Blog) | Sanity.io | Free tier, simple for non-technical client to add posts |
| Email Notifications | Resend | Simple API, free tier, reliable delivery |
| WhatsApp Notification | WhatsApp Business API / WATI | Instant lead alerts to client's phone |
| Deployment — Frontend | Vercel | Free, one-click Next.js deploy, auto SSL, CDN |
| Deployment — Backend | Supabase (managed) | No separate server needed |
| Analytics | Google Analytics 4 | Free, shows visitor data, traffic sources |
| SEO | Next.js Metadata API + Sitemap | Built-in, no plugin needed |
| Icons | Lucide React | Clean, consistent, tree-shakeable |
| Charts (Calculators) | Recharts | React-native, simple API, good-looking |
| Version Control | GitHub | Free, standard, works with Vercel auto-deploy |
| Editor | Cursor (AI-assisted) | Atharv's primary development environment |

## 3.2 Why Not WordPress

- WordPress is what every Investwell competitor uses — we want to stand out

- WordPress sites are slow without paid performance plugins

- Security vulnerabilities require constant plugin updates

- Next.js gives a significantly better performance score (Core Web Vitals)

- Atharv already knows JavaScript — no new language to learn

## 3.3 Cost Breakdown

| Service | Plan | Cost |
| --- | --- | --- |
| Vercel (Frontend Hosting) | Hobby (Free) | ₹0 / month |
| Supabase (Database) | Free tier | ₹0 / month |
| Sanity (CMS) | Free tier | ₹0 / month |
| Resend (Email) | Free tier (3000 emails/mo) | ₹0 / month |
| Google Analytics | Free | ₹0 / month |
| Domain Name | GoDaddy / Namecheap | ~₹800 / year |
| WATI WhatsApp API | Starter Plan | ~₹1,999 / month (optional) |
| TOTAL (without WhatsApp) |  | ~₹800 / year |
| TOTAL (with WhatsApp) |  | ~₹25,000 / year |

Note: If WhatsApp notifications are too costly, we substitute with email-only notifications via Resend at zero additional cost.

[ Section 4 ]

# Backend Schema

The backend uses Supabase (PostgreSQL). Three tables are required for V1. All tables use Row Level Security (RLS) enforced by Supabase.

## 4.1 Table: leads

Stores every contact form submission from the website.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY, DEFAULT gen_random_uuid() | Unique identifier |
| created_at | TIMESTAMPTZ | DEFAULT now() | When the lead was submitted |
| name | TEXT | NOT NULL | Full name of the prospect |
| phone | TEXT | NOT NULL | Mobile number (10 digits, India) |
| email | TEXT | UNIQUE | Email address (optional but preferred) |
| city | TEXT |  | City the prospect is from |
| investment_goal | TEXT |  | SIP / Lumpsum / Retirement / ELSS / Other |
| message | TEXT |  | Optional message from the prospect |
| status | TEXT | DEFAULT 'new' | new ¦ contacted ¦ converted ¦ closed |
| source | TEXT | DEFAULT 'website' | Traffic source (website / referral / social) |
| notes | TEXT |  | Internal notes added by the advisor |

## 4.2 Table: admin_users

Stores the advisor's login credentials for the admin dashboard. Uses Supabase Auth — no manual password storage needed.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | REFERENCES auth.users | Links to Supabase Auth user |
| email | TEXT | NOT NULL, UNIQUE | Admin email address |
| name | TEXT | NOT NULL | Admin display name |
| role | TEXT | DEFAULT 'admin' | Role (admin only for now) |
| created_at | TIMESTAMPTZ | DEFAULT now() | Account creation timestamp |

## 4.3 Table: blog_posts (via Sanity CMS)

Blog posts are managed entirely in Sanity CMS — not stored in Supabase. Sanity handles storage, media, and the editorial interface. Next.js fetches posts from Sanity's API at build time (static generation) for SEO performance.

Sanity Schema fields for blog_post:

- title (string) — Article headline

- slug (slug) — URL-friendly identifier e.g. /blog/what-is-sip

- author (string) — Defaults to advisor name

- publishedAt (datetime) — Publication date

- category (string) — SIP | Mutual Funds | Tax Planning | Markets | General

- excerpt (text) — Short description shown on listing page

- body (block content) — Rich text editor for full article

- coverImage (image) — Featured image

- seoTitle (string) — Override for SEO meta title

- seoDescription (string) — Override for SEO meta description

## 4.4 API Routes (Next.js)

| Method | Route | Auth Required | Description |
| --- | --- | --- | --- |
| POST | /api/leads | No | Submit contact form — saves lead, triggers notification |
| GET | /api/leads | Yes (admin) | Fetch all leads for admin dashboard |
| PATCH | /api/leads/[id] | Yes (admin) | Update lead status or add notes |
| POST | /api/auth/login | No | Admin login via Supabase Auth |
| POST | /api/auth/logout | Yes (admin) | Admin logout |

[ Section 5 ]

# Implementation Plan

Total estimated timeline: 6–8 weeks. Broken into 6 phases. Atharv builds with Cursor, Claude provides architecture guidance, code review, and component logic.

## Phase 1 — Setup & Foundation (Week 1)

Goals: Project scaffolding, design system, base layout

- Initialize Next.js 14 project with TypeScript and Tailwind CSS

- Configure CSS variables for color palette (navy, gold, dark surfaces)

- Set up Google Fonts — choose display font + body font pair

- Build shared components: Navbar, Footer, WhatsApp button, CTA button

- Set up GitHub repository

- Connect Vercel for continuous deployment

- Set up Supabase project, create leads table, configure RLS

- Set up Sanity CMS project, define blog_post schema

## Phase 2 — Homepage (Week 2)

Goals: Complete homepage with all sections

- Hero section — tagline, subtext, dual CTA buttons, background treatment

- Trust bar — credentials ticker

- Services overview — 4 cards with icons

- Why Choose Us — 4 differentiators

- How It Works — 4-step visual process

- SIP Calculator — interactive with Recharts pie/bar chart

- Testimonials section — 3 placeholder cards

- CTA banner section

- Footer with all links, ARN number, SEBI disclaimer

## Phase 3 — Inner Pages (Week 3–4)

Goals: About, Services, Calculators, Contact pages

- About page — advisor profile, credentials, mission, values

- Services page — 4 service cards with expanded descriptions

- Calculators page — SIP, Lumpsum, Goal, ELSS calculators with charts

- Contact page — lead capture form with validation

- Wire contact form to Supabase — test lead insertion

- Set up Resend email notification on form submission

- Build admin dashboard — protected route, leads table, status update

## Phase 4 — Blog / Knowledge Hub (Week 5)

Goals: Blog listing and article pages from Sanity

- Blog listing page — article cards with category filter

- Individual article page — full rich text rendering

- Connect Sanity API to Next.js — static generation at build time

- Add 3–5 seed articles as placeholder content

- SEO metadata for all blog pages

## Phase 5 — SEO, Performance & Polish (Week 6)

Goals: Optimise for speed, search, and quality

- Add meta tags and Open Graph to all pages

- Generate sitemap.xml and robots.txt automatically

- Submit to Google Search Console

- Set up Google Analytics 4

- Image optimisation — Next.js Image component throughout

- Lighthouse audit — target 90+ score on all metrics

- Mobile testing on real devices

- Cross-browser testing (Chrome, Safari, Firefox)

- SEBI/AMFI compliance text on all relevant pages

## Phase 6 — Launch & Handoff (Week 7–8)

Goals: Go live and hand off to client

- Connect custom domain — configure DNS on Vercel

- Enable HTTPS / SSL (automatic on Vercel)

- Final review with client — content, photo, credentials

- Replace all placeholder content with real content

- Test contact form end-to-end — lead to notification

- Train client on Sanity CMS — how to add blog posts

- Train client on admin dashboard — how to view and manage leads

- Document maintenance guide — how to update content

- Go live

## 5.1 Milestone Summary

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Foundation complete | Project runs locally, Supabase + Vercel connected |
| 2 | Homepage live | Homepage deployed to Vercel preview URL |
| 3–4 | All pages complete | Full site navigable, contact form working |
| 5 | Blog live | Knowledge Hub with sample articles |
| 6 | Optimised | Lighthouse 90+, SEO configured, Analytics live |
| 7–8 | Launched | Live on custom domain, client trained and handed off |

## 5.2 Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Client delays providing content/photo | High | Build with placeholder content, swap in at end |
| WhatsApp API cost too high | Medium | Fall back to email-only notifications via Resend |
| Client wants changes mid-build | Medium | Lock scope at Phase 1, log change requests for V2 |
| Supabase free tier limits hit | Low | Upgrade to Pro ($25/mo) only if needed — unlikely at start |
| Slow Google indexing | Low | Submit sitemap to Search Console immediately post-launch |

End of Document — WealthMind Finserve Project Documentation v1.0